# Sales Intelligence & Automation System

Project Scope Document

MaharaniWeddings.com

November 2025

Prepared by: Anand Gohel

# 1. Executive Summary

This document outlines requirements for building an AI-driven sales intelligence and outreach system that unifies communication data and automates sales workflows across Salesforce, Gmail, Dialpad, and HubSpot.

Core Capabilities:

- Unified Data Platform: Consolidate all customer interactions (emails, calls, CRM activities) in BigQuery

- AI-Powered Intelligence: Daily account scoring and prioritization using LLM analysis of all touchpoints

- Sales Automation: AI-generated email replies, HubSpot sequence enrollment, and automated lead creation

- Natural Language Queries: Ask questions about accounts, deals, and interactions in plain English

- Semantic Search: Find accounts by intent (e.g., 'budget discussions,' 'renewal concerns')

Target Users:

- 3 sales representatives who need daily account prioritization and automated outreach

- Sales leadership who need pipeline visibility and team performance insights

Success Criteria:

- 95%+ of emails successfully ingested and linked to Salesforce contacts

- 90%+ of known contacts matched to correct Salesforce accounts

- Daily account scores delivered by 8 AM each morning

- Natural language queries return results in under 10 seconds

- AI-generated email replies are contextually accurate and editable

- HubSpot sequence enrollments succeed with 98%+ success rate

# 2. Project Background & Business Context

## 2.1 Current State

MaharaniWeddings currently manages sales activities across four disconnected systems:

- Salesforce: CRM with accounts, contacts, leads, opportunities, and activities

- Gmail: Primary email communication (3 mailboxes: Anand + 2 sales reps)

- Dialpad: Phone system with call logs and transcriptions

- HubSpot: Marketing automation for sequences and campaigns

Critical challenges include: fragmented customer data, missed inbound opportunities from unmatched emails, manual prioritization consuming hours weekly, and slow response times due to lack of automation.

## 2.2 Business Drivers

- Budget Season Urgency: Hotel partners finalize 2026 budgets in Q4 2025—missing these conversations means losing annual deals

- Inbound Lead Leakage: Emails from new prospects often go unnoticed if sender isn't in Salesforce

- Response Time: Manual email composition slows rep productivity and reduces close rates

- Scale Limitations: 3-person team needs automation to compete with larger competitors

- Data Silos: Reps lack visibility into each other's interactions with shared accounts

# 3. System Architecture Overview

The system follows a cloud-native architecture with five primary layers:

Architecture Layers:

- Data Ingestion Layer: Cloud Functions extract data from source APIs on scheduled intervals

- Data Warehouse Layer: BigQuery stores normalized, queryable data

- Entity Resolution Layer: Matches emails/calls to Salesforce contacts and accounts

- Intelligence Layer: LLM-powered semantic search, scoring, and email generation

- Application Layer: Web UI for queries, dashboards, and automation actions

Architecture Diagram:

[Gmail API]──┐

[Salesforce API]──┼──► Cloud Functions → BigQuery

[Dialpad API]──┤

[HubSpot API]──┘

│

▼

┌─────────────────────────────────────────────┐

│              BigQuery Warehouse             │

│ gmail_messages / sf_contacts / sf_accounts  │

│ sf_opportunities / sf_activities            │

│ dialpad_calls / message_contact_links       │

│ account_views / account_recommendations     │

└─────────────────────────────────────────────┘

│

▼

[Vector Search + LLM ( Vertex AI / OpenAI )]

│

▼

[Web App – Query + Lead Dashboard + HubSpot / SFDC Actions]

Technology Stack:

| Component | Technology |
| --- | --- |
| Data Warehouse | Google BigQuery |
| ETL/Ingestion | Google Cloud Functions + Cloud Scheduler (Python 3.11) |
| LLM Provider | Anthropic Claude API or Google Vertex AI |
| Embeddings | OpenAI text-embedding-3-small or Vertex AI |
| Vector Search | BigQuery Vector Search |
| Web Application | Streamlit or Next.js (contractor's choice) |
| Hosting | Google Cloud Run |
| Authentication | Google Workspace OAuth |

# 4. Data Ingestion Requirements

## 4.1 Gmail (Full Ingestion)

Scope:

- Ingest ALL messages from 3 mailboxes (Anand + 2 sales reps)

- No domain filtering—capture every email for complete context

- Historical backfill + ongoing incremental sync

Data to Extract:

- Message ID, Thread ID, timestamp, subject

- From, To, CC, BCC email addresses

- Body (plain text and HTML)

- Labels, attachments metadata (filename, size)

Technical Implementation:

- Use Gmail API with read-only scope (gmail.readonly)

- Incremental sync using historyId for efficiency

- Store in BigQuery table: gmail_messages

- Extract participants into gmail_participants table

- Rate limit handling with exponential backoff

- Respect Gmail API quota (1B units/day)

## 4.2 Salesforce

Objects to Sync:

- Account, Contact, Lead, Opportunity

- Task, Event, EmailMessage

- OpportunityContactRole (for multi-stakeholder deals)

Sync Strategy:

- Daily incremental sync based on LastModifiedDate

- Weekly full refresh for data integrity

- OAuth 2.0 JWT Bearer Token Flow

- Store sync watermarks in etl_runs table

## 4.3 Dialpad

Data to Extract:

- Call logs for 3 users (Anand + 2 reps)

- Call metadata: direction, duration, timestamp, from/to numbers

- Call transcripts (if available based on Dialpad plan)

- Sentiment scores from Dialpad AI (if available)

Technical Notes:

- Normalize phone numbers to E.164 format

- Handle async transcript availability (may not be immediate)

- Daily sync, paginated API requests

## 4.4 HubSpot

Integration Scope:

- Pull available Sequences (ID, name, enrollment criteria)

- Push contacts into Sequences via API when triggered from UI

- Optional: sync enrollment status back to BigQuery

- OAuth 2.0 authentication

# 5. BigQuery Data Schema

The following normalized schema enables cross-source queries, entity resolution, and AI analysis.

## 5.1 gmail_messages

Purpose: All emails from 3 Gmail mailboxes

| Field Name | Data Type | Description |
| --- | --- | --- |
| message_id | STRING | Gmail message ID (primary key) |
| thread_id | STRING | Gmail thread ID for grouping |
| mailbox_email | STRING | Which of the 3 mailboxes this came from |
| from_email | STRING | Sender email (normalized lowercase) |
| to_emails | ARRAY<STRING> | Recipient emails |
| cc_emails | ARRAY<STRING> | CC'd emails |
| subject | STRING | Email subject |
| body_text | STRING | Plain text body |
| body_html | STRING | HTML body |
| sent_at | TIMESTAMP | When email was sent |
| labels | ARRAY<STRING> | Gmail labels |
| embedding | ARRAY<FLOAT64> | Vector embedding for semantic search |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.2 gmail_participants

Purpose: Extracted email addresses from messages for entity resolution

| Field Name | Data Type | Description |
| --- | --- | --- |
| participant_id | STRING | UUID primary key |
| message_id | STRING | Foreign key to gmail_messages |
| email_address | STRING | Normalized email address |
| role | STRING | 'from', 'to', 'cc', or 'bcc' |
| sf_contact_id | STRING | Matched Salesforce Contact ID (NULL if unmatched) |
| sf_account_id | STRING | Resolved Account ID |
| match_confidence | STRING | 'exact', 'fuzzy', or 'manual' |

## 5.3 sf_accounts

Purpose: Salesforce Account records

| Field Name | Data Type | Description |
| --- | --- | --- |
| account_id | STRING | Salesforce Account ID (primary key) |
| account_name | STRING | Company name |
| website | STRING | Company website |
| domain | STRING | Email domain extracted from website |
| industry | STRING | Industry category |
| annual_revenue | FLOAT64 | Annual revenue |
| owner_id | STRING | Salesforce User ID of account owner |
| created_date | TIMESTAMP | When created in Salesforce |
| last_modified_date | TIMESTAMP | Last modification |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.4 sf_contacts

Purpose: Salesforce Contact records

| Field Name | Data Type | Description |
| --- | --- | --- |
| contact_id | STRING | Salesforce Contact ID (primary key) |
| account_id | STRING | Foreign key to sf_accounts |
| first_name | STRING | Contact first name |
| last_name | STRING | Contact last name |
| email | STRING | Primary email (normalized lowercase) |
| phone | STRING | Primary phone (E.164 format) |
| mobile_phone | STRING | Mobile phone |
| title | STRING | Job title |
| is_primary | BOOLEAN | Primary contact for account |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.5 sf_leads

Purpose: Salesforce Lead records (including system-created leads)

| Field Name | Data Type | Description |
| --- | --- | --- |
| lead_id | STRING | Salesforce Lead ID (primary key) |
| first_name | STRING | Lead first name |
| last_name | STRING | Lead last name |
| email | STRING | Email address |
| company | STRING | Company name |
| phone | STRING | Phone number |
| title | STRING | Job title |
| lead_source | STRING | Source (e.g., 'AI Inbound Email') |
| status | STRING | Lead status |
| owner_id | STRING | Salesforce User ID |
| created_by_system | BOOLEAN | TRUE if created by automation |
| source_message_id | STRING | Gmail message that triggered lead creation |
| created_date | TIMESTAMP | When created |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.6 sf_opportunities

Purpose: Salesforce Opportunity records

| Field Name | Data Type | Description |
| --- | --- | --- |
| opportunity_id | STRING | Salesforce Opportunity ID (primary key) |
| account_id | STRING | Foreign key to sf_accounts |
| name | STRING | Opportunity name |
| stage | STRING | Current sales stage |
| amount | FLOAT64 | Deal amount |
| close_date | DATE | Expected close date |
| probability | FLOAT64 | Win probability (0-100) |
| owner_id | STRING | Salesforce User ID |
| is_closed | BOOLEAN | Whether closed |
| is_won | BOOLEAN | Whether won |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.7 sf_activities

Purpose: Salesforce Tasks, Events, and other activities

| Field Name | Data Type | Description |
| --- | --- | --- |
| activity_id | STRING | Salesforce Activity ID (primary key) |
| activity_type | STRING | 'Task', 'Event', 'Call', 'Meeting' |
| what_id | STRING | Related Account/Opportunity ID |
| who_id | STRING | Related Contact/Lead ID |
| subject | STRING | Activity subject |
| description | STRING | Activity notes |
| activity_date | TIMESTAMP | When activity occurred/scheduled |
| owner_id | STRING | Salesforce User ID |
| matched_account_id | STRING | Resolved Account ID |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.8 dialpad_calls

Purpose: Call logs and transcripts from Dialpad

| Field Name | Data Type | Description |
| --- | --- | --- |
| call_id | STRING | Dialpad call ID (primary key) |
| direction | STRING | 'inbound' or 'outbound' |
| from_number | STRING | Caller phone (E.164) |
| to_number | STRING | Recipient phone |
| duration_seconds | INTEGER | Call duration |
| transcript_text | STRING | Full transcript if available |
| sentiment_score | FLOAT64 | Dialpad AI sentiment (-1 to 1) |
| call_time | TIMESTAMP | When call occurred |
| user_id | STRING | Dialpad user who made/received call |
| matched_contact_id | STRING | Matched Salesforce Contact ID |
| matched_account_id | STRING | Resolved Account ID |
| embedding | ARRAY<FLOAT64> | Vector embedding |
| ingested_at | TIMESTAMP | When loaded into BigQuery |

## 5.9 account_recommendations

Purpose: Daily AI-generated account scoring and prioritization

| Field Name | Data Type | Description |
| --- | --- | --- |
| recommendation_id | STRING | UUID primary key |
| account_id | STRING | Foreign key to sf_accounts |
| score_date | DATE | Date score was generated |
| priority_score | INTEGER | Overall priority (0-100) |
| budget_likelihood | INTEGER | Likelihood discussing 2026 budget (0-100) |
| engagement_score | INTEGER | Recent engagement level (0-100) |
| reasoning | STRING | LLM explanation of score |
| recommended_action | STRING | Suggested next step |
| key_signals | ARRAY<STRING> | Detected buying signals |
| last_interaction_date | DATE | Most recent email/call/activity |
| created_at | TIMESTAMP | When score was computed |

## 5.10 hubspot_sequences

Purpose: Available HubSpot sequences for enrollment

| Field Name | Data Type | Description |
| --- | --- | --- |
| sequence_id | STRING | HubSpot sequence ID (primary key) |
| sequence_name | STRING | Display name |
| is_active | BOOLEAN | Whether sequence is active |
| enrollment_count | INTEGER | Number of contacts enrolled |
| last_synced | TIMESTAMP | Last sync from HubSpot |

## 5.11 etl_runs

Purpose: Track ETL job execution and data quality

| Field Name | Data Type | Description |
| --- | --- | --- |
| run_id | STRING | UUID primary key |
| source_system | STRING | 'gmail', 'salesforce', 'dialpad', 'hubspot' |
| job_type | STRING | 'full', 'incremental', 'reconciliation' |
| started_at | TIMESTAMP | Job start time |
| completed_at | TIMESTAMP | Job completion time |
| rows_processed | INTEGER | Number of rows processed |
| rows_failed | INTEGER | Number of rows that failed |
| status | STRING | 'success', 'partial', 'failed' |
| error_message | STRING | Error details if failed |
| watermark | TIMESTAMP | LastModifiedDate for incremental syncs |

# 6. Entity Resolution & Matching Logic

Entity resolution is critical for connecting emails, calls, and activities to correct Salesforce accounts. All matching occurs by email address or phone number—NOT by domain—because hotel chains reuse domains across hundreds of properties.

## 6.1 Email Address Matching

Matching Strategy (priority order):

- Exact Match: Normalize email to lowercase, exact match against sf_contacts.email

- Manual Override: Check manual_mappings table for explicitly defined mappings

- No Match: Flag as unmatched, surface in UI for lead creation

Implementation:

- Run as Cloud Function triggered after gmail ingestion

- Update gmail_participants.sf_contact_id and sf_account_id

- Store unmatched emails in separate view for UI display

- Weekly reconciliation re-runs matching for newly added Contacts

## 6.2 Phone Number Matching

Matching Strategy:

- Normalize to E.164: Convert all phone numbers to +1234567890 format

- Exact Match: Match against sf_contacts.phone or mobile_phone

- Partial Match: If exact fails, match last 10 digits (handles formatting variations)

Implementation:

- Use phonenumbers Python library for normalization

- Store both original and normalized phone in dialpad_calls

- Create index on normalized phone for fast lookups

## 6.3 Data Quality Metrics

Track and monitor matching accuracy:

- Percentage of emails with matched_contact_id (target: 90%+)

- Percentage of calls with matched_contact_id (target: 85%+)

- Number of unmatched records requiring manual review

- Weekly reconciliation success rate

# 7. Core Features & Capabilities

## 7.1 AI Account Scoring & Daily Recommendations

Purpose: Generate daily prioritized list of accounts for each sales rep

Workflow:

- Daily job runs early morning (before 8 AM)

- Query BigQuery for all accounts with activity in last 30-60 days

- For each account, aggregate:

- Last 5 email messages (subject + snippet)

- Last 3 call transcripts

- Open opportunities (stage, amount, close date)

- Recent Salesforce activities

- Send context to LLM with scoring prompt

- Parse JSON response and write to account_recommendations table

Sample Prompt:

You are a sales analyst for MaharaniWeddings. Analyze this account's recent communications and identify: (1) priority_score (0-100) - urgency to contact, (2) budget_likelihood (0-100) - likelihood discussing 2026 budget, (3) engagement_score (0-100) - recent engagement level, (4) reasoning - 2-3 sentence explanation, (5) recommended_action - specific next step, (6) key_signals - list of buying signals detected. Return as JSON.

## 7.2 Semantic Search & Vector Embeddings

Purpose: Enable queries like 'accounts discussing budget' or 'mentions of competitors'

Implementation:

- Generate embeddings for gmail_messages.body_text and dialpad_calls.transcript_text

- Use OpenAI text-embedding-3-small or Vertex AI embeddings (1536 dimensions)

- Store in BigQuery ARRAY<FLOAT64> columns

- Use BigQuery Vector Search with cosine similarity

- Query returns top 50 most relevant emails/calls, grouped by account

## 7.3 Lead Creation from Unmatched Emails

Purpose: Capture inbound opportunities from new prospects not in Salesforce

Workflow:

- UI displays unmatched Gmail participants in dedicated view

- 'Add to Salesforce as Lead' button visible for each unmatched email

- On click, system creates Lead via Salesforce API with:

- Name (parsed from email header)

- Email (from gmail_participants)

- Company (parsed from signature or domain)

- Lead Source = 'AI Inbound Email'

- Owner = current rep

- Status = 'New'

- Response written to sf_leads table

- gmail_participants.sf_contact_id updated with new Lead ID

- Success confirmation displayed in UI

## 7.4 HubSpot Sequence Enrollment

Purpose: Add contacts to automated nurture sequences for consistent follow-up

Workflow:

- UI displays 'Add to HubSpot Sequence' dropdown for each contact

- Dropdown lists available active sequences from hubspot_sequences table

- User selects sequence and clicks 'Enroll'

- System calls HubSpot API to enroll contact (requires email + name)

- Enrollment status displayed in UI (success/failure with error message)

- Optional: sync enrollment status back to BigQuery for reporting

Technical Notes:

- Target 98%+ success rate for enrollments

- Handle API errors gracefully with user-friendly messages

- If HubSpot not connected, hide feature

## 7.5 AI Email Reply Automation

Purpose: Help reps respond faster with AI-generated, contextual email drafts

Workflow:

- 'Generate AI Reply' button visible on email thread view

- System fetches thread context (last 5 messages in thread)

- Retrieves account notes from Salesforce

- LLM generates draft response (HTML + plain text) personalized to tone and intent

- Draft displayed in editable text area in UI

- User can edit draft and click 'Send via Gmail'

- System sends email via Gmail API - SEND ONLY AFTER USER REVIEW AND APPROVAL

- Logs email to Salesforce as Activity

Sample Prompt:

Compose a concise, professional reply to this hotel partner reaffirming interest in 2026 budget placement and offering to schedule a follow-up call. Maintain a warm, consultative tone consistent with MaharaniWeddings brand. Include previous thread context for continuity.

## 7.6 Natural Language Query Interface

Purpose: Allow reps to ask questions and get immediate answers

Query Flow:

- User submits natural language query via web interface

- LLM converts query to SQL + optional vector search

- Execute SQL against BigQuery (with safety validation)

- LLM summarizes results in natural language

- Display to user with source links (click to see original email/call)

Example Queries:

- "Which accounts mentioned budget in the last 30 days?"

- "Show me accounts I emailed but haven't called"

- "What did Four Seasons Orlando say on their last call?"

- "Top 10 engaged accounts this month"

Safety Guardrails:

- Validate SQL before execution (prevent DROP, DELETE, UPDATE)

- Limit to SELECT queries only

- Set query timeout to 30 seconds

- Limit result set to 100 rows

- Log all queries for audit

# 8. User Interface Requirements

## 8.1 Technology Choice

Options:

- Streamlit: Faster development, Python-native, good for data-driven UIs

- Next.js: More polished, better performance, modern React framework

Contractor should recommend based on expertise. Both are acceptable.  Must be internal only, restricted to MaharaniWeddings Google Workspace

## 8.2 Core Views & Features

### Dashboard - Daily Priority Accounts

- Display top 20 priority accounts for logged-in sales rep

- Show: account name, priority score, budget likelihood, last interaction date, recommended action

- Click account to see full detail view

- Sortable by: score, budget likelihood, last interaction

- Filter by: my accounts, all team accounts, date range

### Query Interface

- Text input for natural language questions

- Display results with links to source emails/calls

- Show generated SQL (optional, for transparency)

- Save common queries as bookmarks

- Example queries displayed as quick-start buttons

### Unmatched Emails View

- List of all unmatched Gmail participants

- Show: email address, sender name, message subject, date

- 'Add to Salesforce as Lead' button for each

- Mark as ignored/spam option

- Filter by date range

### Account Detail View

- Timeline of all interactions (emails, calls, activities) sorted chronologically

- Open opportunities table with stage, amount, close date

- Key contacts with last interaction date

- AI-generated account summary (from scoring job)

- Action buttons: Generate AI Reply, Add to HubSpot Sequence

- Link to Salesforce account record

### Email Thread View

- Display full email thread with messages in chronological order

- 'Generate AI Reply' button visible

- Editable text area for draft email

- 'Send' button triggers Gmail API

## 8.3 Authentication & Authorization

- Google Workspace SSO (OAuth 2.0)

- Map Google email to Salesforce User ID for personalization

- Restrict access to MaharaniWeddings.com domain

- Session management with secure cookies

## 8.4 Mobile Responsiveness

- Must be mobile-friendly (sales reps check on phone)

- Priority dashboard must work well on mobile screens

- Account detail view with responsive timeline

- Touch-friendly UI elements

# 9. Security & Compliance

## 9.1 Data Security

- Encryption at Rest: BigQuery encrypts data by default using Google-managed keys

- Encryption in Transit: All API calls use HTTPS/TLS 1.2+

- Secrets Management: Store API keys, OAuth tokens in Google Secret Manager, never in code or config files

- Access Control: Use IAM roles with least privilege principle, no shared credentials

- Audit Logging: Enable Cloud Audit Logs for all GCP services

- Data Retention: Implement 3-year retention policy with automated deletion

## 9.2 API Security

- Gmail: Read-only scope (gmail.readonly), no send/delete capabilities except via explicit UI action

- Salesforce: Use OAuth 2.0 refresh tokens with expiration, rotate quarterly

- Dialpad: API key stored in Secret Manager, rotated quarterly

- HubSpot: OAuth 2.0 with scopes limited to sequence enrollment only

- Monitor for unusual API activity (rate limiting, failed auth)

## 9.3 Privacy Considerations

- Minimize PII storage—only capture what's necessary for business function

- Anonymize email addresses in application logs

- Optionally redact PII before sending to LLM for embeddings

- Support data deletion requests (GDPR/CCPA compliance)

- Document data flows and retention policies

## 9.4 Application Security

- SQL injection prevention: use parameterized queries, validate all user input

- XSS prevention: sanitize all user-generated content before display

- CSRF protection: implement CSRF tokens for all state-changing operations

- Rate limiting: prevent abuse of API endpoints and query interface

- Input validation: validate all form inputs on server-side

# 10. Testing & Quality Assurance

## 10.1 Unit Testing

Required unit tests:

- Entity resolution functions (email/phone matching)

- Data transformation functions (normalization, parsing)

- SQL query generation for natural language interface

- LLM prompt formatting and JSON response parsing

- Phone number normalization (E.164)

## 10.2 Integration Testing

- End-to-end: Gmail API → BigQuery → entity resolution → UI display

- Salesforce API ingestion with sample data

- Dialpad API call log extraction with transcripts

- HubSpot sequence enrollment flow

- Lead creation via Salesforce API

- AI email reply generation and sending via Gmail

- Nightly scoring job with mock data

## 10.3 User Acceptance Testing

- Sales reps test priority dashboard with real data

- Validate account matching accuracy with spot checks (target: 90%+)

- Test natural language queries with common sales questions

- Verify AI email drafts are contextually appropriate and editable

- Test HubSpot enrollment success rate (target: 98%+)

- Mobile testing on iOS and Android devices

## 10.4 Performance Testing

- Load test BigQuery with expected data volumes (300k+ messages)

- Measure query response time (target: <10 seconds for complex queries)

- Test nightly scoring job completion time (must finish before 8 AM)

- Monitor LLM API latency and implement timeout handling

- Test concurrent user scenarios (3 users simultaneously)

# 11. Project Phases

The project is structured in phases to enable incremental delivery and validation. Contractor should provide estimated timeline for each phase based on complexity assessment.

## Phase 1: Foundation & Data Pipeline

Objectives:

- Establish cloud infrastructure and data warehouse

- Build reliable data ingestion from all 4 sources

- Implement entity resolution with 90%+ accuracy

Key Tasks:

- Set up GCP project, BigQuery dataset, IAM roles

- Create all BigQuery tables per schema (Section 5)

- Configure Secret Manager for API credentials

- Build Gmail full ingestion (historical + incremental)

- Build Salesforce sync for all objects

- Build Dialpad call log and transcript extraction

- Implement HubSpot sequence metadata sync

- Build entity resolution (email and phone matching)

- Create etl_runs logging table and error tracking

- Validate data quality with spot checks

Success Criteria:

- 95%+ of emails successfully ingested

- 90%+ entity resolution accuracy

- All automated syncs running reliably

## Phase 2: Intelligence & Automation

Objectives:

- Enable semantic search and AI-powered insights

- Generate daily account prioritization

- Build automation features (lead creation, HubSpot enrollment, AI replies)

Key Tasks:

- Generate embeddings for all emails and call transcripts

- Set up BigQuery Vector Search

- Build nightly account scoring job with LLM

- Implement natural language query system (SQL generation)

- Build lead creation API endpoint (Salesforce integration)

- Build HubSpot sequence enrollment API

- Build AI email reply generation system

- Test scoring accuracy with sales team feedback

Success Criteria:

- Daily scores delivered by 8 AM

- Semantic queries return relevant results

- Lead creation syncs to Salesforce within 1 minute

- HubSpot enrollments succeed 98%+ of time

- AI drafts are contextually accurate

## Phase 3: Application and UAT

Objectives:

- Build production-ready web application

- Conduct user acceptance testing with sales team

- Refine based on feedback and launch

Key Tasks:

- Build web application with all views (Dashboard, Query, Unmatched Emails, Account Detail, Email Thread)

- Implement Google OAuth authentication

- Integrate all action buttons (lead creation, HubSpot enrollment, AI reply)

- Ensure mobile responsiveness

- Conduct UAT with 3 sales reps

- Gather feedback and iterate on UI/UX

- Performance optimization (query speed, page load times)

- Bug fixes and edge case handling

- Write documentation (user manual, admin runbook, API docs)

- Set up monitoring and alerting

- Production deployment and launch

Success Criteria:

- All 3 sales reps actively using system daily

- Query response time <10 seconds

- Mobile experience is usable

- No critical bugs in production

- Documentation complete and accessible

# 12. Estimated Monthly Operational Costs

These are estimated ongoing costs for running the system. Actual costs may vary based on data volumes and usage patterns.

| Service | Est. Cost | Notes |
| --- | --- | --- |
| BigQuery storage & queries | $200-300 | ~100GB storage + queries |
| Cloud Functions & Cloud Run | $50-100 | Daily jobs + web app |
| LLM API (Vertex AI) | $150-250 | Scoring + query + replies |
| Embeddings API (Vertex AI) | $30-50 | Incremental only |
| Other GCP services (Scheduler, Secret Manager, Monitoring) | $20-30 | Minimal usage |
| TOTAL ESTIMATED MONTHLY | $450-730 |  |

Note: These costs do not include development labor, which will be quoted separately by contractor.

# 13. Risks & Mitigation Strategies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gmail API rate limits exceeded | Sync fails, stale data | Implement exponential backoff, batch requests, monitor quota, request quota increase if needed |
| Entity resolution accuracy below 85% | Poor user trust, too many manual corrections | Create manual override table, weekly reconciliation, iteratively improve matching logic |
| LLM scoring inconsistent | Sales reps lose confidence | Refine prompts based on sales feedback, maintain prompt versioning, provide reasoning transparency |
| Operational costs exceed budget | Budget overruns | Set GCP spending alerts at $500, $750, optimize token usage, use cheaper models where appropriate |
| Dialpad transcripts unavailable | Missing call context for scoring | System still functions with call metadata only, recommend Dialpad plan upgrade |
| Performance issues with large data volumes | Slow queries, user frustration | Optimize BigQuery queries, add indexes, implement caching, partition tables by date |
| Low user adoption | System not used, ROI not achieved | Involve sales team early in UAT, provide training, gather continuous feedback, iterate quickly |
| HubSpot API changes break integration | Sequence enrollment fails | Monitor HubSpot API changelog, implement error handling, version API calls, gracefully degrade if unavailable |

# 14. Assumptions & Dependencies

## 14.1 Assumptions

- Three Gmail accounts (Anand + 2 reps) authorize read-only API access

- Salesforce Production org API credentials provided with object access

- Dialpad API plan supports call logs + transcriptions (or upgrade acceptable)

- HubSpot account with Sequences API access and OAuth credentials available

- Total email volume > 300,000 messages across 3 mailboxes - one time backup then nightly incremental

- Salesforce contains reasonably clean data (proper account/contact relationships)

- Sales team will participate in UAT and provide timely feedback

- Client has Google Cloud Platform account with billing enabled

- Anand provides field mapping validation and contact lists

## 14.2 Client Responsibilities

- Provide timely access to all systems (Gmail, Salesforce, Dialpad, HubSpot)

- Provide OAuth credentials and API keys for all platforms

- Review and approve deliverables at each phase milestone

- Assign dedicated point of contact for questions and decisions

- Participate in UAT and provide feedback within agreed timelines

- Handle vendor approvals (e.g., Salesforce Connected App approval)

- Pay GCP operational costs directly (not included in development fee)

- Maintain active subscriptions to all integrated services

## 14.3 Out of Scope

- Historical data cleanup: Deduplication or data quality fixes in Salesforce (handled separately)

- Real-time webhooks: Beyond daily scheduled jobs (future enhancement)

- Custom LLM training: Use API models only, no fine-tuning

- Complex HubSpot automation: Beyond sequence enrollment (Phase 2)

- Multi-user permissions: Role-based access for >3 users (future enhancement)

- Advanced BI dashboards: Complex analytics and visualizations (Phase 2)

- Multi-language support: English only for v1

- CRM customization: No Salesforce UI modifications or custom objects

# 15. Deliverables

## 15.1 Code & Infrastructure

- Complete source code repository (GitHub or similar) with version control

- Cloud Functions for Gmail, Salesforce, Dialpad, and HubSpot syncs

- Entity resolution and weekly reconciliation jobs

- Embedding generation and vector search implementation

- Nightly account scoring job (Cloud Run)

- Natural language query system with SQL generation

- Lead creation API endpoint

- HubSpot sequence enrollment integration

- AI email reply generation system

- Web application deployed on Cloud Run

- BigQuery dataset with all tables populated

- Infrastructure-as-Code configuration (Terraform or equivalent)

- Deployment scripts and automation

## 15.2 Documentation

- System Architecture Diagram: Visual representation of data flows and components

- Database Schema Documentation: ERD and detailed table definitions

- API Integration Guide: How to configure and connect to all source systems

- User Manual: Step-by-step guide for sales reps with screenshots

- Admin Runbook: Troubleshooting guide, monitoring, common issues, maintenance procedures

- Deployment Guide: Instructions for deploying to production

- Code Comments: Well-commented code for maintainability

## 15.3 Testing Artifacts

- Unit test suite with ≥80% code coverage

- Integration test suite covering all major workflows

- UAT test plan and results documentation

## 15.4 Training & Support

- Live training session for sales team (2 hours)

- Training video recordings

- 30 days of post-launch support for bug fixes and questions

# Appendix A: Sample SQL Queries

Query 1: Accounts with recent email but no calls

SELECT DISTINCT   a.account_name,  a.account_id,  MAX(e.sent_at) as last_email_dateFROM sf_accounts aJOIN gmail_participants p ON a.account_id = p.sf_account_idJOIN gmail_messages e ON p.message_id = e.message_idLEFT JOIN dialpad_calls c ON a.account_id = c.matched_account_id  AND c.call_time >= DATE_SUB(CURRENT_DATE(), INTERVAL 14 DAY)WHERE e.sent_at >= DATE_SUB(CURRENT_DATE(), INTERVAL 14 DAY)  AND c.call_id IS NULLGROUP BY a.account_name, a.account_idORDER BY last_email_date DESC;

Query 2: Top priority accounts for today

SELECT   a.account_name,  r.priority_score,  r.budget_likelihood,  r.recommended_action,  r.last_interaction_dateFROM account_recommendations rJOIN sf_accounts a ON r.account_id = a.account_idWHERE r.score_date = CURRENT_DATE()  AND a.owner_id = @user_idORDER BY r.priority_score DESCLIMIT 20;

Query 3: Semantic search for budget discussions

-- First generate embedding for query: '2026 budget planning'-- Then search emails:SELECT   e.matched_account_id,  a.account_name,  e.subject,  e.body_snippet,  e.sent_at,  COSINE_DISTANCE(e.embedding, @query_embedding) as similarityFROM gmail_messages eJOIN sf_accounts a ON e.matched_account_id = a.account_idWHERE e.sent_at >= DATE_SUB(CURRENT_DATE(), INTERVAL 60 DAY)  AND e.embedding IS NOT NULLORDER BY similarity ASCLIMIT 50;

# Appendix B: Contact Information

Client Contact:

Name: Anand Gohel

Company: MaharaniWeddings.com

Email: anand@maharaniweddings.com

Contractor Contact:

Name: [To be completed by contractor]

Email: [To be completed by contractor]

Estimated Timeline: [To be provided by contractor after review]

Estimated Development Cost: [To be quoted by contractor]

--- End of Document ---